NEW JERSEY DEPARTMENT OF TRANSPORTATION

FEDERAL-AID

SAFE ROUTES TO SCHOOL

INFRASTRUCTURE PROGRAM 2026 PROGRAM HANDBOOK

Program Authority: 23 U.S.C. § 133(h)(5) Transportation Alternatives Set-Aside Program Infrastructure Investment and Jobs Act (IIJA, Public Law 117-58)

This document was last updated June 2026.

# Contents

# Section													Page

# A. INTRODUCTION											3

# B. ELIGIBLE APPLICANTS AND FUNDING RECIPIENTS					6

# C. ELIGIBLE PROJECTS AND ACTIVITIES								7

# D. ELIGIBLE COSTS											12

# E. PROJECT SELECTION CRITERIA									14

# F. PROJECT SELECTION PROCESS									15

# G. APPLICATION GUIDANCE									16

# H. DESIGN GUIDELINES										24

# I. SUBMISSION INSTRUCTIONS									25

# J. CONTACT INFORMATION										26

# INTRODUCTION

STATUTORY AUTHORITY

The Safe Routes to School (SRTS) Infrastructure Program is authorized under 23 U.S.C. § 133(h)(5) as part of the Transportation Alternatives Set-Aside program established by the Infrastructure Investment and Jobs Act (IIJA, Public Law 117-58, enacted November 15, 2021).

Under the IIJA, SRTS projects are eligible for federal funding when they substantially improve the ability of students in grades K-12 to walk and bicycle to school, including high school students. This represents an expansion from previous authorizations under the FAST Act, which limited eligibility to grades K-8.

PROGRAM ADMINISTRATION

The Safe Routes to School Infrastructure Program (SRTS) is being administered by the New Jersey Department of Transportation (NJDOT) in partnership with the North Jersey Transportation Planning Authority (NJTPA), the Delaware Valley Regional Planning Commission (DVRPC), and the South Jersey Transportation Planning Organization (SJTPO). This guidance document has been developed to provide guidance to applicants, hereinafter known as Local Public Agencies (LPAs) seeking to apply for the federally funded SRTS program administered in the State of New Jersey.

The NJDOT has prepared this document in recognition of the considerable interest in this unique funding opportunity. This document contains information on the application process, project eligibility and the selection process. The NJDOT’s goal is to make this program and application process understandable to the LPAs.

PROGRAM OBJECTIVES

The SRTS Program strives to empower communities to make walking and bicycling to school a safe and routine activity. The program makes funding available for a wide variety of projects and activities that support and encourage students to walk and bicycle to school. Funds may be used for infrastructure projects that benefit school children in grades K-12, in both public and private schools. All projects funded under this program must be located within two miles of an elementary, middle school, or high school serving students in grades K-12.

As required by 23 U.S.C. § 133(h)(5)(A), the objectives of the SRTS Program are to:

  - Enable and encourage children, including those with disabilities, to walk and bicycle to school;

  - Make bicycling and walking to school a safer and more appealing transportation alternative, thereby encouraging a healthy, active lifestyle from an early age; and,

  - Facilitate the planning, development, and implementation of projects and activities that will improve safety and reduce traffic, fuel consumption, and air pollution in the vicinity of schools.

High Injury Network and Target Zero Initiative

New Jersey's Target Zero initiative (P.L.2024, c.109) aims to eliminate traffic fatalities and serious injuries on state roadways. A key component is the High Injury Network (HIN) – roadways identified by NJDOT with the highest concentration of fatal and severe injury crashes.

Why HIN Matters for Safe Routes to School:

Children walking and bicycling to school near HIN segments face elevated safety risks. SRTS projects that address infrastructure deficiencies on or adjacent to HIN locations directly support Target Zero goals by:

- Providing safer crossing opportunities at high-crash intersections

- Creating separated facilities (sidewalks, bike lanes) away from high-speed traffic

- Improving visibility and sight distance at locations with documented crash history

- Calming traffic through design interventions proven to reduce crash severity

- Applicants must provide HIN location documentation as described in Section G

IMPORTANT PROGRAM REQUIREMENTS

LPAs applying to the program should be aware of the following:

- Funds are provided on a reimbursement basis.

- Costs incurred prior to NJDOT/Federal Highway Administration (FHWA) project authorization will not be eligible for reimbursement.

- Projects must be authorized for construction within 2 years of the grant notification.

- Projects must have formal community support.

- A full-time employee of the LPA must be in responsible charge of the project. Consultants cannot serve as the responsible charge.

- Full time construction inspection is required. Construction inspection is an eligible cost.

- Consulting Engineers providing design services are not eligible to provide construction inspection services for the same project.

- Utility facility relocation costs are not eligible for reimbursement.

- All projects must meet the requirements of the Americans with Disabilities Act and Section 504 of the Rehabilitation Act (accessibility is mandatory for all federally funded projects).

- All steel, iron, and manufactured products must comply with Buy America requirements under 23 U.S.C. § 313 unless a waiver is obtained.

- All projects must undergo environmental review under the National Environmental Policy Act (NEPA) as implemented by 23 CFR Part 771.

- All projects must comply with 2 CFR Part 200 (Uniform Administrative Requirements for federal grants).

FEDERAL FUNDING REQUIREMENTS

SRTS is a reimbursement program and only costs incurred after FHWA project authorization are eligible for reimbursement. Based on the federal enabling legislation, no matching funds are required but all federal regulations must be followed. This means that all projects must meet the requirements of 23 U.S.C. § 133(h) (statutory authority), 23 CFR Part 635 (construction standards), Title 23 of the United States Code, and 2 CFR Part 200 of the United States Code, (Uniform Administrative Requirements). Projects must also comply with:

• The National Environmental Policy Act (NEPA) as implemented by 23 CFR Part 771,

• The National Historic Preservation Act (Section 106) as implemented by 36 CFR Part 800, and

• The Department of Transportation Act – Section 4(f) as implemented by 23 CFR Part 774.

Infrastructure projects constructed with these funds must be accessible to persons with disabilities, per the Americans with Disabilities Act Accessibility Guidelines (ADAAG) under Title II of the ADA (42 U.S.C. § 12101 et seq.), 28 CFR Part 35, and Public Rights-of-Way Accessibility Guidelines (PROWAG), and as required under Section 504 of the Rehabilitation Act (29 U.S.C. § 794).

GRANT AGREEMENTS AND FEDERAL COMPLIANCE

All terms and conditions including those listed above, will be addressed in the Federal Aid Funding Agreement entered into by the LPA and NJDOT prior to the initiation of the project.

Information regarding NJDOT requirements for federal aid projects can be found in the NJDOT Federal Aid Handbook at: https://www.state.nj.us/transportation/business/localaid/documents/FederalAidHandbook.pdf

The Federal Aid Handbook, SRTS application, and other relevant information about this and other funding programs is located on the NJDOT Local Aid website at: https://njdotlocalaidrc.com/federally-funded-programs/safe-routes-to-school

ONLINE APPLICATION SYSTEM (SAGE)

NJDOT utilizes an online application system, SAGE (System for Administering Grants Electronically), to accept, review, approve and manage project applications and grants. The SRTS application process is online and all applicants are required to submit their applications using SAGE. This system requires authorization for access. If you belong to a county or municipality you already have an Authorized Official registered with access to the NJ Department of Community Affairs SAGE. If you belong to any other type of organization, you may request access as an Authorized Official directly through the NJDOT SAGE, found on the NJDOT Local Aid’s web site at: http://www.state.nj.us/transportation/business/localaid/srts.shtm

SRTS DESIGN ASSISTANCE PROGRAM

The SRTS Design Assistance Program will be available to the 2026 SRTS grant recipients. This

program makes available consultant engineering services to assist Local Public Agencies (LPA's) with the development of plans, specifications, and estimates (PS&E) for their SRTS projects. Design services provided through this program ensure compliance with all federal requirements including ADA, Buy America, and FHWA standards. For more information, please visit Local Aid’s website (shown above).

ADDITIONAL RESOURCES

For more information on the SRTS program please visit the following Web sites:

### NJDOT Safe Routes to School

http://www.state.nj.us/transportation/community/srts/

### NJ SRTS Resource Center

http://www.saferoutesnj.org/

### Federal Highway Administration (FHWA) Safe Routes to School

http://safety.fhwa.dot.gov/saferoutes/

### National Center for Safe Routes to School

http://www.saferoutesinfo.org/

FHWA Federal-Aid Essentials for Local Public Agencies

https://www.fhwa.dot.gov/federal-aidessentials/

FHWA Buy America Requirements

https://www.fhwa.dot.gov/construction/cqit/buyam.cfm

# ELIGIBLE APPLICANTS AND FUNDING RECIPIENTS

STATUTORY ELIGIBILITY

Under 23 U.S.C. § 133(h)(5)(B), the following entities are eligible to receive SRTS funds:

• Local governments (municipalities, counties)

• Regional transportation authorities

• Transit agencies

• Natural resource or public land agencies

• School districts and local education agencies

• Schools (public, private, or charter)

• Tribal governments (where applicable under state law)

Any county, municipality, school, school district, or board of education may submit an SRTS application, provided they demonstrate an ability to meet the requirements of the program. This includes charter and private schools, provided that the project is in the public right-of-way.

Nonprofits are highly encouraged to partner with their local agency such as their municipality, county, school or school district. Nonprofit organizations are not eligible as direct grant sub-recipients for SRTS funds unless they qualify through one of the eligible entity categories listed above (e.g., where a nonprofit organization is a designated transit agency, school, or an entity responsible for the administration of local transportation safety programs).

The NJDOT has final authority to decide on the eligibility of an applicant.

MANDATORY PRE-APPLICATION MEETINGS

A one-on-one pre-application meeting will be required and will be scheduled through the Resource Center website. Informational webinars will also be held for potential applicants to learn about the Safe Routes to School Program. Failure to complete a mandatory pre-application meeting will result in application disqualification.

- LPA Eligibility Assessment

LPAs receiving federal-aid funds are responsible for administering their projects and meeting all federal-aid requirements. Federal regulations at 23 CFR 635.105 require that NJDOT be responsible for ensuring that each LPA receiving FHWA funds is adequately staffed and suitably equipped to undertake the federal-aid projects; for providing the supervision and inspection required to complete each project in conformance with the approved plans and specifications; and for ensuring that all federal requirements are met. These requirements are set forth in Title 23 - Highways; 23 CFR Part 635 (Construction and Maintenance); 23 CFR Part 771 (Environmental Procedures); and 2 CFR Part 200 (Uniform Administrative Requirements, Cost Principles, and Audit Requirements for Federal Awards).

Prospective LPAs should assess their capability to comply with state and federal requirements for procurement of materials and services, accounting practices, right-of-way and easement acquisitions, environmental regulations, and applicable design standards. If an LPA is awarded a SRTS grant, then the LPA receiving the grant must have the financial capability to advance project costs for materials and contractors on a reimbursement basis.

In order to determine if they are eligible to administer a federal-aid project, the NJDOT will assess each LPA’s policies, procedures, organizational structure, and internal controls prior to the authorization of federal-aid funds.

Additional information is available at:          	 http://www.state.nj.us/transportation/business/localaid/eligibility.shtm

- Contracting Authority

While individual schools may submit applications for funding, ultimately, selected SRTS projects will be funded under contracts (federal project agreements) with either the school district, private/charter school authority, municipality, or county (depending on the type and location of the project or activity). The school district and private/ charter school authority also can enter into an agreement with the municipality to administer the project. The Department’s Division of Local Aid and Economic Development will be the contract administrators for these grants.

LETTERS OF SUPPORT REQUIREMENTS

If the applicant is a municipality or county, the school district involved must demonstrate support in the form of a letter signed by the executive of the board. Resolutions will also be accepted. In addition, if the applicant is a municipality, and the proposed project is not on their property (i.e., is on public right- of- way owned by others), the owner of the public right of way where the project is proposed (i.e., the county or municipality) must show support for the project in the form of a letter signed by the Mayor, County Commissioner, or Executive Director of the organization. Resolutions will also be accepted.

If the applicant is a school or a school district, and the proposed project is not on school property (i.e., is on public right- of- way owned by others), the owner of the public right of way where the

project is proposed (i.e., the county or municipality) must show support for the project in the form of a letter signed by the Mayor/ County Commissioner. Resolutions will also be accepted.

All letters of support and resolutions must:

• Refer specifically to the project for which funds are being sought

• Include signature, seal, and date

• Demonstrate board action (for resolutions)

Unsigned letters or resolutions will not be accepted.

# ELIGIBLE PROJECTS AND ACTIVITIES

STATUTORY AUTHORITY AND PROJECT REQUIREMENTS

The Safe Routes to School program is authorized under 23 U.S.C. § 133(h)(5) as part of the Transportation Alternatives Set-Aside program. Under 23 U.S.C. § 133(h)(5)(A), eligible projects include infrastructure-related projects that substantially improve the ability of students to walk and bicycle to school.

New Jersey SRTS infrastructure funds are intended to be used for projects that facilitate walking and/or bicycling to school. Proposals must define a complete, identifiable, and usable facility or activity. Funds are not available for partial activities that cannot function as a complete and useful whole or for projects that do not have independent utility.

ELIGIBLE GRADE LEVELS - K-12 EXPANSION

Under the Infrastructure Investment and Jobs Act (23 U.S.C. § 133(h)(5)(A)), SRTS projects may serve students in grades K-12, including high school students. This represents an expansion from previous authorizations under the FAST Act, which limited eligibility to grades K-8.

PROJECT LOCATION REQUIREMENTS

All projects funded under this program must be located within two miles of a primary, middle, or high school serving students in grades K-12. The two-mile distance is measured along the most direct, commonly used pedestrian or bicycle route from the school to the project location.

Projects that benefit multiple schools or serve as part of a comprehensive Safe Routes to School network are encouraged and will receive favorable consideration during selection.

PROGRAM GOALS AND OUTCOMES

It is anticipated that these projects will not only have a direct impact on the school commute, but that their implementation will result the development of other projects and programs that lead to more walkable and bike-able communities. Examples of desired outcomes include:

- Increased bicycle, pedestrian, and traffic safety

- More children walking and bicycling to and from schools

- Decreased traffic congestion

- Improved childhood health

- Reduced childhood obesity

- Encouragement of healthy and active lifestyles

- Improved air quality

- Improved community safety/security

- Reduced fuel consumption

- Enhanced community accessibility

- Increased community involvement

- Improved physical infrastructure that increases the ability to walk and bicycle to and from schools

- Improved partnerships among schools, local municipalities, parents, and other

community groups, including non-profit organizations

- Increased interest in bicycle and pedestrian accommodations throughout a community

INFRASTRUCTURE VS. NON-INFRASTRUCTURE PROJECTS

Only infrastructure projects will be funded through this competitive grant program. Non-infrastructure programs (education and encouragement) are available through the New Jersey Safe Routes to School Resource Center.

Information on these non-infrastructure programs can be found at:

NJ SRTS Resource Center (Voorhees Transportation Center, Rutgers University) http://www.saferoutesnj.org/

### NJDOT Safe Routes to School Program

http://www.state.nj.us/transportation/community/srts/

All infrastructure applications should indicate whether appropriate non-infrastructure activities (enforcement, education or encouragement) have taken place or are being implemented to coordinate with and support the proposed infrastructure project. Grant recipients will be offered the opportunity to utilize Design Assistance Program when it becomes available.

APPLICATION LIMITATIONS

Each LPA is allowed only one SRTS application.

EXAMPLES OF ELIGIBLE INFRASTRUCTURE PROJECTS

Below are some examples of SRTS infrastructure projects. This list is not intended to be comprehensive. Other types of projects not on this list may be eligible if they meet the objective of improving pedestrian and bicycle safety and access around schools.

### Bikeways

- On-Street Bike Lanes or Shoulders

- Off-Road Bike Paths or Trails

- Bike Route Signs

- Bicycle Parking (Racks or Lockers)

### Pedestrian Safety

### New or Upgraded Sidewalks

### • ADA Compliant Curb Ramps with Detectable Warning Surfaces

### • Crosswalk Installation or Striping

### • Pedestrian Crossing Signs

### • Pedestrian Pushbuttons or Signal Heads

### • Accessible Pedestrian Signals (APS) - required where signals are installed or upgraded

### Combination Pedestrian/Bikeway

- School Zone Delineation (signs, striping, lighting)

- Traffic Calming Devices (mechanisms used to reduce the speed or other negative

effects of motor vehicle traffic) Examples include center island medians, curb extensions, speed humps/tables, and full/partial street closures.

- New or Upgraded Intersection and/or Crosswalk Treatment (allows pedestrians and bicyclists to cross the street more safely) Examples include median refuges, raised crossings, raised intersections, traffic signals, pavement markings, traffic stripes, in-roadway crossing lights, flashing beacons, bicycle- sensitive signal actuation devices, pedestrian countdown signals, vehicle speed feedback signs, pedestrian activated signal upgrades, and sight distance improvements.

PROJECT LOCATION AND PUBLIC ACCESS REQUIREMENTS

Construction and capital improvement projects must be located within two miles of a primary or middle school or high school (grades K – 12). Schools benefiting from the program may be public, private or charter, as long as the project is located within the public right-of-way.

For infrastructure projects, public funds must be spent on projects within the public right-of-way. This may include projects on private land that have public access easements. Public property includes lands that are owned by a public entity, including those lands owned by public school districts.

For projects on private land, there must be a written legal easement or other written legally binding agreement that ensures public access to the project. There must be an easement file of record, which specifies the minimum length of time for the agreement to maximize the public investment in the project. The project agreement should clearly state in writing:

  - The purpose of the project

  - The minimum timeframe for the easement or lease

  - The duties and responsibilities of the parties involved

  - How the property will be used and maintained in the future

The project must remain open for general public access for the useful life for which the funds were intended, and for the timeframe specified in the easement or lease.

Reversionary clauses may be appropriate in some instances. These clauses would assure that if access to the property is no longer needed for the purpose for which it was acquired, it would revert to the original owner.

ENVIRONMENTAL COMPLIANCE REQUIREMENTS

To ensure that any proposed infrastructure projects comply with federal environmental laws and protect and enhance the environment, the LPA is responsible for coordinating environmental review and securing all applicable environmental permits and approvals.

FEDERAL ENVIRONMENTAL REQUIREMENTS:

1. NATIONAL ENVIRONMENTAL POLICY ACT (NEPA)

Authority: 42 U.S.C. § 4321 et seq.; 23 CFR Part 771

All SRTS projects must undergo environmental review under NEPA to determine the appropriate class of action:

• Categorical Exclusion (CE) - most SRTS projects

• Environmental Assessment (EA) - projects with uncertain impacts

• Environmental Impact Statement (EIS) - projects with significant environmental impacts (rare for SRTS)

Environmental clearance must be obtained before federal authorization to proceed with construction. Projects cannot be advertised for bid until NEPA clearance is complete.

2. SECTION 106 - HISTORIC PRESERVATION

Authority: National Historic Preservation Act, 54 U.S.C. § 306108; 36 CFR Part 800

Projects must be reviewed for potential effects on historic properties, archaeological resources, and culturally significant sites. Consultation with the State Historic Preservation Office (SHPO) is required for projects with potential impacts.

SRTS infrastructure projects must conform to the requirements of the National Environmental Policy Act (NEPA) , as implemented by 23 CFR Part 771, the National Historic Preservation Act (Section 106) as implemented by 36 CFR Part 800, and the Department of Transportation Act – Section 4(f) as implemented by 23 CFR Part 774, which protects parks, recreational areas, wildlife and waterfowl refuges, and public and private historical sites.

3. SECTION 4(f) - PROTECTION OF PUBLIC LANDS

Authority: 49 U.S.C. § 303; 23 CFR Part 774

Section 4(f) applies when a project involves the use of:

• Publicly owned parks or recreation areas

• Wildlife and waterfowl refuges

• Historic sites (public or private)

Section 4(f) applies even to minor or temporary uses and may require evaluation of alternatives. Projects with Section 4(f) involvement may experience extended review timeframes.

4. THREATENED AND ENDANGERED SPECIES

Authority: Endangered Species Act, 16 U.S.C. § 1531 et seq.

Federal consultation is required if projects may affect federally listed threatened or endangered species or designated critical habitat.

5. CLEAN WATER ACT COMPLIANCE

Authority: 33 U.S.C. § 1251 et seq.

Projects must comply with Clean Water Act requirements, including:

• Section 404 permits for impacts to wetlands (U.S. Army Corps of Engineers)

• Section 401 water quality certifications (NJDEP)

• Stormwater management requirements

• Erosion and sediment control plans

6. AIR QUALITY CONFORMITY

Authority: 42 U.S.C. § 7506; 40 CFR Parts 51 and 93

Transportation conformity requirements apply in designated non-attainment and maintenance areas.

ENVIRONMENTAL REVIEW TIMELINE

LPAs should initiate environmental review as early as possible in project development. Environmental clearance typically requires 3-12 months depending on project complexity. Projects cannot receive federal authorization until environmental clearance is complete.

ENVIRONMENTAL RESOURCES AND GUIDANCE

For guidance on federal environmental regulations, please see the following web sites:

United States Environmental Protection Agency

National Environmental Policy Act

https://www.epa.gov/nepa

Advisory Council on Historic Preservation

https://www.achp.gov/protecting-historic-properties

United States Department of Transportation

FHWA Section 4(f) Policy Paper

http://www.environment.fhwa.dot.gov/4f/index.asp

FHWA Environmental Review Toolkit

https://www.environment.fhwa.dot.gov/

NJDOT Bureau of Environmental Resources

[Contact information - see Section J]

IMPORTANT TIMELINE CONSIDERATIONS

Note: Please note all funded projects must be advanced in accordance with federal and state laws, regulations and procedural requirements, some of which may require extensive administration and time to complete. In some cases, an infrastructure project may take additional time prior to the construction due to the State Historic Preservation Office (SHPO) approval process, Section 4(f) evaluation, procurement requirements, Buy America compliance, and other compliance issues. Projects must be authorized for construction within two years of grant award notification.

# ELIGIBLE COSTS

Eligible project costs are for construction only. LPAs are encouraged to utilize their own funds to pay for the costs of preliminary engineering, environmental documentation, final design, right of way and all other “soft” costs. A detailed cost estimate of the materials and tasks needed to accomplish the activities for which the SRTS funds are being sought must be presented as an attachment to the application. Costs for Construction Inspection Services should be identified separately if funds are desired for this activity.

REIMBURSEMENT PROGRAM

The SRTS Program is a reimbursement program for documented costs incurred. It is not a “cash up front” program. Grant recipients must advance all project costs using local funds and submit reimbursement requests with proper documentation including invoices, payroll records, and proof of payment.

Any costs incurred prior to FHWA authorization and executions of the agreement by NJDOT are not eligible for reimbursement.

FEDERAL MATCHING REQUIREMENTS

Under 23 U.S.C. § 133(h)(5)(E), no non-federal matching funds are required for SRTS projects. However, all federal regulations and requirements must be followed, including:

• 2 CFR Part 200 - Uniform Administrative Requirements

• 23 CFR Part 635 - Construction standards

• 23 U.S.C. § 313 - Buy America requirements

• 28 CFR Part 35 - ADA accessibility requirements

• Davis-Bacon prevailing wage requirements (when applicable)

INELIGIBLE COSTS

Additionally, the following costs are not eligible for federal reimbursement participation:

• Administrative costs (indirect costs, overhead, general office expenses)

• Miscellaneous "contingencies" (unallocated reserves without specific justification)

• Right-of-Way (acquisition costs, easement purchases, property settlements)

• Utility facility relocations (costs to relocate utilities are the responsibility of utility companies or must be funded locally)

• Uniformed traffic directors unless required by approved design

• Preliminary engineering, environmental studies, or final design (unless participating in the SRTS Design Assistance Program)

• Costs incurred before federal authorization and execution of funding agreement

• Materials or products that do not comply with Buy America requirements (unless a waiver is obtained)

• Maintenance and operations costs

• Equipment or vehicles

• Promotional items, incentives, or non-infrastructure activities

• Landscaping or aesthetic features not essential to pedestrian/bicycle safety

ELIGIBLE CONSTRUCTION INSPECTION COSTS

Construction inspection costs ARE eligible for federal reimbursement when:

• Inspection is full-time during construction operations

• Inspection costs are properly documented with timesheets and payroll records

• Inspection is provided by LPA employees or qualified consultants

• The consultant providing inspection services did NOT provide design services for the same project

BUY AMERICA REQUIREMENTS

In accordance with 23 U.S.C. § 313 and 23 CFR § 635.410, all steel, iron, and manufactured products incorporated into SRTS infrastructure projects must be produced in the United States unless a waiver is granted by the Federal Highway Administration (FHWA).

Buy America applies to:

• Structural steel and iron (sign posts, guardrails, signal poles, barriers)

• Iron and steel components of manufactured products

• Construction materials permanently incorporated into the project

Buy America waivers may be available in limited circumstances:

• Public interest waiver - application of Buy America inconsistent with public interest

• Non-availability waiver - products not produced in sufficient quantity or quality in the U.S.

• De minimis waiver - cost of non-domestic materials ≤ 0.1% of total project cost or $2,500, whichever is greater

All waiver requests must be submitted to NJDOT for review and FHWA approval BEFORE non-compliant materials are procured or installed. Costs for non-compliant materials without an approved waiver are NOT eligible for federal reimbursement.

Additional Buy America guidance:

https://www.fhwa.dot.gov/construction/cqit/buyam.cfm

# PROJECT SELECTION CRITERIA

The applications will be reviewed by the SRTS selection committee, on-site by NJDOT staff, and evaluated using the established program criteria and a 25-point rating system. Each project will be assessed based solely on the content of the application and attachments. The following is taken into consideration during the review of each application:

  - Program Requirements

    - The application has been submitted by a valid recipient.

    - It includes board approved resolution of support from the applicant.

    - It includes letter(s)/ resolution(s) of support from the targeted school.

    - It includes letters/resolutions of support from the right-of-way owner.

    - It includes a signed letter of support or board approved resolution from the party responsible for maintenance of the project.

    - The applicant provides the name and title of the LPA employee in responsible charge of the project (cannot be a consultant).

    - High Injury Network (HIN) Locations

    - The project is within 2 miles of a grade K-12 school.

  - The project is located within a Schools Development Authority (SDA) District. Listings of SDA Districts: https://www.njsda.gov/Content/FactSheets/31_SDA_Districts.pdf

  - The project is located within an Opportunity Zone or Targeted Urban Municipalities (TUMS) list.

      - Click the link below for 2020 TUMS List

https://njsage.intelligrants.com/Documentation/NJSAGE/TUMS_List_2020.pdf

      - Opportunity Zone - https://www.nj.gov/dca/dlps/home/opp_zones.shtml

  - The LPA has demonstrated a commitment to walking and bicycling through implementation of SRTS events and programs at least at the Bronze level for the past two years.

  - The proposed project is an element of a completed School Travel Plan.

  - The school(s) benefiting from the proposed project has a written policy supporting walking and bicycling to school, including a School Wellness Policy or the municipality in which the project is proposed has adopted a Complete Streets Policy.

  - A railroad crossing or highway ramp crossing will be improved as part of the project.

  - The application includes a realistic project schedule, including milestones, from implementation through post project evaluation.

  - The LPA has provided reasonable assurance that the project will receive federal authorization within two years of the SRTS grant announcement date.

  - The LPA has authorized previous federal-aid projects within the allotted timeframe.

  - The LPA has demonstrated a commitment to walking and bicycling through events and programs like Walk and Bike to School Days, bicycle rodeos, walking audits, etc.

  - The LPA has previously constructed projects to improve conditions for bicycling and walking.

  - The proposed project connects to an existing local or regional bicycle or pedestrian network.

  - The application clearly and accurately describes the problem(s).

  - The LPA has employed quality data sources to document the problem(s) including crash reports, photographs, maps, survey results, health statistics, crime reports, etc.

  - The project, as described, addresses the problem(s) identified.

  - The project, as described, has the potential to make walking or cycling to school safer

  - The project, as described, has the potential to increase the number of students walking or bicycling to school.

  - The application includes appropriate evaluation measures that will be employed to measure results.

  - The application includes a detailed construction cost estimate.

  - The application contains letters that indicate community support from those other than the applicant and local elected officials.

# PROJECT SELECTION PROCESS

The selection process for SRTS projects and activities includes the participation of a SRTS Selection Committee charged with applying the selection criteria as discussed in this guidance document and preparing the recommended “shortlist” of projects for consideration by the Commissioner of Transportation.

The SRTS Selection Committee is comprised of representatives from the following organizations:

- New Jersey Department of Transportation

- Division of Local Aid and Economic Development

- Division of Environmental Resources

- Office of Bicycle and Pedestrian Programs

- North Jersey Transportation Planning Authority

- Delaware Valley Regional Planning Commission

- South Jersey Transportation Planning Organization

Other organizations or individuals may be added to the Committee at the discretion of the Commissioner of Transportation. The Federal Highway Administration (FHWA) – New Jersey Division Office observes and monitors the selection process.

The Selection Committee evaluates the ratings and information provided by the individual raters. As noted earlier, NJDOT staff visit each infrastructure project site and prepare ratings and comments for use by the Selection Committee. They may also use this review period to consult with other agencies with knowledge and experience that will benefit the selection of the best candidate projects.

Select projects will undergo further internal review and evaluation by the NJDOT staff to establish technical feasibility (time frame, design standards, permits, environmental constraints, etc.), to confirm accuracy of project costs and to ensure that the recommended list of projects meets the program goals. There will be no preference given to projects with certain cost levels or goals. However, the recommended project list will be developed with consideration given to geographic and demographic distribution. The final selections are approved by the Commissioner of Transportation along with each respective MPO Board.

All SRTS grants are awarded based on the detailed scope of work included in the application. No optional items will be accepted during the selection process. The LPA must indicate actual items that will be used on the project. Grants are not transferrable to other projects or locations. Minor scope of work modifications are subject to approval by NJDOT and must be consistent with the original intent of the selected project and contiguous to the original project limits.

If your application is chosen, you will be required to attend a project kick-off meeting with NJDOT staff to learn more about the implementation and authorization process. All selected projects are required to receive federal authorization for construction or implementation before any work on the project begins AND within two years of the grantee receiving notice of the award.

# APPLICATION GUIDANCE

The application submission deadline is stated in the letter sent out by the NJDOT to all perspective applicants and is also posted on the NJDOT website. All SRTS applications are to be submitted online through NJDOT SAGE (System for Administering Grants Electronically) which can be accessed from the NJDOT website: www.state.nj.us/transportation/business/localaid/sage.shtm.

LPAs should read and follow the instructions on each page of the online application. For NJDOT SAGE site technical assistance, please contact your respective Local Aid District Office Representative. A contact list is provided in Section J.

The following guidance is provided to assist you in the completion of your application and corresponds with the sections as they appear within the SAGE application:

## Acknowledgement Page

Prior to initiating a new application, all LPAs must acknowledge that they have read the statements contained therein.

## Program Requirements

If any of the Program Requirements are not met, the project is ineligible for funding and the application will not be considered. Applications must satisfy the following requirements:

  - Resolutions of Support

Each application must include, as attachments, board approved resolutions of support from the governing body of the LPA applying for the grant.

Resolutions of support are required as they demonstrate compliance with federal regulations allowing an opportunity for public participation and community input. The resolutions further demonstrate there is formal local stakeholder support of the proposed improvements.

Sample resolutions of support for the municipality can be found on the NJ SRTS Resource Center website at: www.saferoutesnj.org.

Resolutions of Support

- Must be dated within one year of the NJDOT application solicitation letter date.

- Must refer to the project for which the funds are being sought.

- Must provide evidence of board action adopting the Resolution of Support, which includes a signature and date of the action.

- Unsigned resolutions of support will not be accepted.

For projects on a state highway, there will be no resolution of support from the NJDOT. The LPA must coordinate with the appropriate regional NJDOT office to receive the necessary highway occupancy permit approvals prior to federal authorization of construction.

  - Letters/Resolutions of Support-School Board/Owner of the Public Right-of-Way

Letters (signed by the Mayor, County Freeholder, or Executive Director of the organization) or resolutions of support are required from the participating school board, and the owner of the public right of way in which the project is to be located.

In addition, if the agency(ies) with ownership of the public right-of-way where the project is proposed (the municipality or county) is different than the applicant LPA, they must show support for the project in the form of a letter signed by the Mayor, County Freeholder, or Executive Director of the organization or an approved resolution. If the LPA is a private school, a letter signed by the executive director may be attached in lieu of a resolution.

Letters/Resolutions from the school Board/Owner of Public Right-of-Way

- Letters/resolutions must be dated within one year of the NJDOT application solicitation letter date.

- Letters/resolutions must refer to the project for which the funds are being sought.

- Letters/resolutions must include a signature and date of the action.

- Unsigned letters/resolutions will not be accepted.

  - Maintenance Commitment

The LPA must indicate and certify continual ownership and maintenance for the useful life of the project. If the applicant does not have jurisdiction over the right-of-way where the project is proposed, then a signed letter or board approved resolution must be provided by the party having maintenance jurisdiction.

Maintenance Commitments

- Letters/resolutions must be dated within one year of the NJDOT application solicitation letter date.

- Letters/resolutions must refer to the project for which the funds are being sought.

- Letters/resolutions must include a signature and date of the action.

- Unsigned letters/resolutions will not be accepted.

  - Responsible Charge

The responsible charge is defined in 23 CFR 635.105(a) (4). Federal regulations require LPA’s to provide a full-time employee to be in responsible charge of Federal-aid construction projects. The person in responsible charge of LPA administered projects does not have to be an engineer, but they must be a full-time employee of the LPA. The name, title, and employer of the person who will be in responsible charge of the project is required.

Consultant Engineers providing engineering services or functioning as the Local Public Agency engineer of record are not eligible to serve as a responsible charge.

The LPA responsible charge is accountable for the project and expected to perform the following duties and functions:

    - Administer government project activities, including those dealing with cost, time, adherence to contract requirements, construction quality, and scope of Federal-aid projects;

    - Maintain familiarity of day to day project operations, including project safety issues;

    - Make or participate in decisions about changed conditions or scope changes that require change orders or supplemental agreements;

    - Visit and review the project on a frequency that is commensurate with the magnitude and complexity of the project;

    - Review financial processes, transactions and documentation to ensure that safeguards are in place to minimize fraud, waste, and abuse;

    - Direct project staff, agency or consultant, to carry out project administration and contract oversight, including proper documentation; and

    - Be aware of the qualifications, assignments, and on-the-job performance of the agency and consultant staff at all stages of the project.

Federal regulations do not preclude the sharing of these duties and functions among a number of LPA employees, nor do the regulations preclude one employee from having responsible charge of several projects and directing project managers assigned to specific projects.

  - Distance to School

The project must be within 2 miles of a K-12 school. The LPA must attach a map showing the location of the schools involved and the proposed improvements, indicating the distance between them.

## Type of Improvement

NJDOT SAGE categorizes infrastructure projects as Bikeways projects, Pedestrian Safety Projects, or a combination of the two. Select the category that is most appropriate for the project for which you are seeking funds.

## Project Information

Indicate the name of the project. From the drop down menus, select the county and municipality in which the project is to be constructed or installed.

## School Information

Provide complete information for each school that is participating in or will benefit from the proposed project. Provide complete contact information for the designated lead coordinator at each school. Provide information about how students currently travel to and from school and the method used to collect this data. Provide information about the percentage of students living within two miles of the school and indicate whether courtesy/hazard busing is currently provided. Finally, estimate the number of additional students that will walk and bike to and/or from school because of the project.

Each LPA should also indicate whether:

- The school is part of a Schools Development Authority District (a list of these districts is available at 31_SDA_Districts.pdf (njsda.gov) or

- The project is located within an Opportunity Zone -

https://www.nj.gov/dca/dlps/home/opp_zones.shtml or

- Targeted Urban Municipalities (TUMS) list. Click the link below for 2020 TUMS List -

https://njsage.intelligrants.com/Documentation/NJSAGE/TUMS_List_2020.pdf

## Demonstrated Commitment

Additional consideration will be given to communities and schools that have shown a commitment to walking and bicycling by implementing various improvements or programs and/or have taken steps to plan for better pedestrian and bicycling facilities.

### NJ SRTS Program Recognition

Many New Jersey municipalities and schools (public, private, or charter) are certified by the NJ SRTS Resource Center with either Bronze, Silver or Gold Recognition Level status. If the

applicant’s community has been recognized by the NJ SRTS Resource Center for their commitment to and support of Safe Routes to School, attach a copy of the NJ SRTS Recognition Certificate or a press release about the award. Recognition is valid for three (3) years.

Information on the NJ SRTS Recognition Program can be found here: https://www.saferoutesnj.org/about-the-safe-routes-to-school-recognition-program/

### School Travel Plan

A School Travel Plan (STP) “maps out” how to improve pedestrian and bicycle travel to and from school to increase the number of students who walk and bike to school and to improve safety. An STP identifies the following:

- where students walk and bike

- where students would walk and bike if they could

- what changes need to be made so that students can and will walk and bike to school

The STP will identify short term solutions for immediate action and implementation as well as long term ones that may require further planning. It contains six required elements: a school description, working groups and partnerships, a map of the school neighborhood, barriers to and opportunities for walking and biking, goals and actions and evaluation. All six elements must be in place for the plan to be considered complete. Attach any School Travel Plans that have been completed in the last five years.

Guidance on STPs is available here:

### New Jersey SRTS Travel Plan Guide Website

https://www.saferoutesnj.org/creating-a-school-travel-plan-2/

### Supportive Policies

State whether the school benefiting from the proposed project has a written policy that supports walking and bicycling to school. Adopting policy is a mandated function of the school board.

Policies establish direction for the district and its schools, set the goals, assign authority, and are the means by which educators are accountable to the public. The most important reason to have a policy is to make expectations consistent district- wide. Adopting a school bicycling or walking policy standardizes the transportation safety rules for the district. Students and guardians may not be aware of safe pedestrian or cycling behavior. A policy like these can help lay the groundwork for better and safer behavior. Attach the relevant pages of any official school policies that support walking and biking to school.

Model walking and bicycling to school policies can be found here:

### NJ SRTS Resource Center Tools, Tips, and More

https://www.saferoutesnj.org/policies/

### School Wellness Policy

Indicate whether walking and/or bicycling to school is supported in a School Wellness Policy and attach the policy’s relevant pages if it is. In the Child Nutrition and Women, Infants and Children (WIC) Reauthorization Act of 2004, the U.S. Congress established a requirement that all school districts with a federally funded school meals program develop and implement wellness policies that address nutrition and physical activity. The National Alliance for Nutrition and Activity (NANA, www.nanacoalition.org) put together a task force of health, nutrition, physical activity and education professionals to create a set of model school wellness policies that school districts can adopt.

Resources for local school wellness policies can be found here:

### Model School Wellness Policies

http://www.schoolwellnesspolicies.org/WellnessResources.html

### Complete Streets Policy

Indicate whether the municipality has adopted a Complete Streets Policy and attach it to the application. Complete Streets is a nationwide movement that attempts to integrate people and place into the planning, design, construction, operation, and maintenance of our transportation networks. NJDOT promotes the development and implementation of policies and practices that ensure streets are safe for people of all ages and abilities, balance the needs of different modes, and support local land uses, economies, cultures, and natural environments.

For information on Complete Streets in New Jersey, see the following web sites:

### NJDOT Complete Streets

http://www.state.nj.us/transportation/eng/completestreets/

### NJ Bicycle and Pedestrian Resource Center

https://njbikeped.org/

### About NJ Complete Streets

https://njbikeped.org/about-complete-streets-in-nj/#

### NJ Complete Streets Policy Compilation

https://njbikeped.org/nj-complete-streets-policy-compilation/

### Supportive Walking and Biking Programs

Describe any existing programs that demonstrate a commitment to encouraging walking and bicycling, emphasizing those recently implemented (i.e., within the past two years). Indicate when these events occurred. Schools and towns that support and promote the use of sidewalks and paths with activities such as Walk and Bike to School Days, Walking School Buses, Bike Trains, Walk and Bike Safety Programs and Bicycle Rodeos/Clinics are more likely to see a benefit from their installation.

### Supportive Infrastructure Projects

Describe any recently implemented physical improvements that encourage walking and bicycling to school (warning signs, sidewalks, bicycle racks), or any improvements that are in process (except those funded or to be funded under this program). Indicate when these projects were built or installed.

### Connectivity

State whether the proposed project will connect to an existing regional bicycle or pedestrian network. The network should connect the project to a neighborhood, park, library, or other location of interest to school students.

## Problem Statement

Describe the current conditions for walking and bicycling in the school area. Include a description of obstacles (physical or perceived) to walking or bicycling to school and current hazards facing children who walk or bicycle to the school(s).

Target Zero and Highway Safety Alignment

In January 2025, New Jersey enacted the Target Zero Commission Law (P.L.2024, c.109) with the goal of eliminating traffic fatalities and serious injuries on New Jersey's roads by 2040, consistent with the federal Vision Zero approach. This state initiative aligns with the federal Highway Safety Improvement Program (HSIP) requirements under 23 U.S.C. § 148.

Starting in Fiscal Year 2026, Local Aid programs will include evaluation criteria for projects located within a High Injury Network (HIN). A HIN, determined through data-driven traffic safety studies, designates roadways with a high concentration of fatal and serious injury crashes.

Applicants are strongly encouraged to develop SRTS projects that:

- Address safety concerns within identified High Injury Networks

- Support Target Zero objectives through evidence-based safety countermeasures

- Prioritize infrastructure improvements proven to reduce pedestrian and bicycle crashes involving school-age children

- Incorporate Safe Systems Approach principles that account for human error and provide multiple layers of protection

Projects demonstrating clear safety benefits within HIN areas will receive favorable consideration during the selection process.

## Problem Documentation

Provide a location map covering a two-mile radius from the school(s), showing the school site(s)

and problem areas relevant to this application. Maps, photographs, and other data which provide evidence of the severity of the problem, may be uploaded to SAGE. Documentation can include a history of traffic problems, accident reports, traffic counts, speed surveys, crime reports, walkability audits, photos of deficiencies, health statistics, census information and survey results.

NJDOT crash database, local police records, or NJ Safety Voyager - New Jersey DOT | Crash Data Analysis | FHWA

## Project Proposal

Indicate the limits of the project. The limits may indicate either mileposts or the streets or intersections that form the borders of the project, for instance “From: Main Street”, “To: Broad Street”. If applicable, indicate the length of the proposed improvement.

Describe the proposed project, stating what type of project it is and where it will the location will in relation to the school(s). Indicate the schools that will benefit from the project and explain how the project will create a safer walking and/or bicycling environment or encourage more children to walk or bicycle to school. Discuss how many children will benefit from the project and whether it targets one neighborhood or the entire school community.

Provide information about the location of the project(s) and show the location(s) on a map (must be within two miles of the school). Indicate whether the project is on a walking or bicycling route to school and illustrate the relationship between the school and the project on the map. The project proposed should address the issues identified in the Problem Statement.

## Schedule

Describe the anticipated project schedule (in a table or list format) from start to finish, including completion and evaluation of results, for each project or activity for which funding is being sought. Indicate milestone dates (such as easement acquisitions, Right- of-Way (ROW), permits, utility relocations, environmental or historical preservation approvals, bid, advertise, award, and start of construction) by the number of months from written authorization to proceed to project completion and evaluation of results. Upload the schedule to SAGE.

Provide other information as requested on the other potential project impacts (including utility relocation, permit requirements, Right-of-Way requirements and involvement with other facilities, such as traffic signals, railroads, or highway r amps). If needed, provide an explanation in the application.

The project must receive federal authorization for construction or implementation within two years of the date that the applicant is notified of project selection. If the project is not authorized within two years of selection, the grant is in jeopardy of being rescinded and the applicant may have to reapply. The Safe Routes to School program will not reimburse applicants for any expenses incurred prior to federal authorization and execution of the agreement by NJDOT.

## Cost Estimate

Project costs eligible for funding include construction. The budget should include the costs (if any) associated with evaluating the results of the project. LPAs are encouraged to utilize their own funds to pay for the costs of preliminary engineering, environmental documentation, final design, right of way and all other “soft” costs. A detailed cost estimate of the phase for which the SRTS funds are being sought, must be presented as an attachment to the application.

Most LPAs may only apply for funding for the Construction/Installation phase of an infrastructure project.

## Partnerships and Public Outreach

The LPA may attach up to five (5) letters of support from community organizations, citizens, business and any and all interested parties will be considered. This should include neighborhood or business associations, and local residents. To be eligible, letters must be dated within one year of the date of the NJDOT application solicitation letter. Any letters of support should be addressed to the LPA, NOT to the New Jersey Department of Transportation.

## Evaluation

The Safe Routes to School program is intended to yield measurable results. Describe how you will be measuring the results of the projects and activities that are part of this funding request. Include evaluation in the project schedule. At a minimum, grant recipients will be required to record the number and type of improvements and the results of a follow-up survey of how students get to and from school. Other outcomes can also be a part of your evaluation process including:

- Increase in the number of children walking and/or bicycling to school

- Increased awareness of safe walking and bicycling behaviors

- Increased awareness of safe driving behaviors

- Reduction in speed limit violations

- Reductions in failure to stop for pedestrians

- Reduction in crashes involving bicyclists and pedestrians

- Decrease in motor vehicle traffic around the school during arrival/dismissal

- Improvement in crime statistics around the school

- Improvement in health statistics for the school children

- Changes in public/student perception of safety (survey) Describe how each element of the project is to be evaluated/measured.

## SRTS Design Assistance Program

The SRTS Design Assistance Program will be available to the 2026 SRTS grant recipients. This pilot program makes available consultant engineering services to assist Local Public Agencies (LPA's) with the development of plans, specifications, and estimates (PS&E) for their SRTS projects. The program was developed by NJDOT as part of the FHWA's Every Day Counts initiative and is intended to shorten time, reduce costs, and improve quality in the delivery of NJDOT SRTS projects. For more information, please visit NJDOT Local Aid’s website (shown above).

NJDOT will establish a pool of engineering design consultants through a quality based selection process. This purpose of this consultant pool will be to aid LPAs in the project delivery process by reducing the time required to procure professional services, ensure the consultant selection process is compliant with federal Brooks Act requirements. The pool will provide the LPA with NJDOT prequalified, cost basis approved designers to aid in the development of PS&E submissions for their eligible SRTS project.

# DESIGN GUIDELINES

The LPA shall prepare or have prepared, environmental documents, engineering documents, plans, specifications, and estimates for the project. A Professional Engineer licensed to practice in New Jersey must prepare the plans and specifications. All design work shall conform to:

- American Association of State Highway and Transportation Officials (AASHTO) design criteria AASHTO “A Policy on Geometric Design of Highways and Streets” (current edition)

- “Manual on Uniform Traffic Control Devices” (current edition and addenda)

- New Jersey Department of Transportation Bicycle Compatible Roadway and Bikeway Planning and Design Guideline

- New Jersey Department of Transportation Pedestrian Compatible Planning and Design Guideline

- New Jersey Department of Transportation Roadway Design Manual (for the design of traffic barriers and drainage systems)

- NJDOT Standard Specifications for Road and Bridge Construction” (current edition and addenda)

- NJDOT “Supplementary Specifications for Federal Aid Projects” (current edition)

- The American with Disabilities Act of 1990 and Section 504 of the Rehabilitation Act of 1973

For guidance on ADA, please see the following web sites:

### FHWA Accessibility Resource Library

http://www.fhwa.dot.gov/accessibility/index.cfm

Revised Draft Guidelines for Accessible Public Rights-of-Way About (access-board.gov)

A RESOURCE FOR LOCAL PUBLIC AGENCIES:

### The New Jersey School Zone Design Guide

The guide is a resource for creating an environment where children and their parents feel safe and want to walk and bicycle to school. It is now available on the NJDOT Safe Routes to School website at http://www.state.nj.us/transportation/community/srts/started.shtm#szdg as well as at saferoutesnj.org.

# SUBMISSION INSTRUCTIONS

The NJDOT utilizes the System for Administering Grants Electronically (SAGE), an online grant management system, to accept, review, approve and manage grants. The Safe Routes to School application process is online and all applicants are required to submit their applications using SAGE. This system requires authorization for access. If you belong to a county or municipality you already have an Authorized Official registered with access to the NJ Department of Community Affairs SAGE. If you belong to any other type of organization, you may request access as an Authorized Official directly through the NJDOT SAGE, found on the NJDOT Local Aid’s web site: http://www.state.nj.us/transportation/business/localaid/sage.shtm.

# CONTACT INFORMATION

For further assistance you may contact the NJDOT Division of Local Aid and Economic Development District Office or appropriate MPO in your area.

| Local Aid District 1 Roxbury Corporate Center 200 Stierli Court Mount Arlington, NJ 07856 Phone: (973) 810-9120 Fax: (973) 601-6709 Morris, Passaic, Sussex, and Warren Counties | Local Aid District 2 2 Gateway Plaza, 283-289 Market Street, 10th Floor, Newark, NJ 07102 Phone: (973) 862 350-5730 Bergen, Essex, Hudson, and Union Counties Local Aid District 4 1 Executive Campus Route 70 West, 3rd Floor Cherry Hill, NJ 08054 Phone: (856) 414-8414 Fax (856) 486-6771 Atlantic, Burlington, Camden, Cape May, Cumberland, Gloucester, and Salem Counties |
| --- | --- |
| Local Aid District 3 New Jersey Department of Transportation District 3 Bureau of Local Aid P.O. Box 600 Trenton, NJ 08625 Phone: (609) 963-2020 Fax (609) 530-8044 Hunterdon, Mercer, Middlesex, Monmouth, Ocean, and Somerset Counties |  |

### Metropolitan Planning Organizations

### North Jersey Transportation Planning Authority (NJTPA) - NJTPA - North Jersey Transportation Planning Authority

One Newark Center 17th floor

Newark, NJ 07102

Phone: (973) 639-8400

Fax: (973) 639-1953

Bergen, Essex, Hudson, Hunterdon, Middlesex, Monmouth, Morris, Ocean, Passaic, Somerset, Sussex, Union, and Warren Counties, and the Cities of Jersey City and Newark

### Delaware Valley Regional Planning Commission (DVRPC) - Delaware Valley Regional Planning Commission

190 North Independence Mall West Philadelphia, PA 19106

Phone: (215) 592-1800

Fax: (215) 592-9125

Burlington, Camden, Gloucester, and Mercer Counties

### South Jersey Transportation Planning Organization (SJTPO) - South Jersey Transportation Planning Organization (SJTPO) | Serving Atlantic, Cape May, Cumberland and Salem Counties

782 South Brewster Road, Unit B6 Vineland, NJ 08360

Phone: (856) 794-1941

Fax: (856) 794-2549

Atlantic, Cape May, Cumberland, and Salem Counties